AI Agent Team — Sprint 1 Retrospective

river_fish — Column-Level Data Lineage Prototype

Prepared for Technology Executive / Stakeholder Review   ·   25 Jun 2026

ONE team — human product owner + AI orchestrator + specialist AI agents, on agile cadence

1.  Executive Summary

The river_fish prototype — a deterministic, audit-grade column-level data-lineage engine for a multi-source banking pipeline, with a governed LLM explanation layer and a natural-language interface — was built using a small team of specialised AI agents working in parallel under a human product owner and an AI orchestrator. The team ran on an agile cadence: stories, an interim QA gate, and this retrospective.

This document records each agent's candid retro feedback — what worked, what created friction, and the risks they raised — alongside a cross-cutting synthesis and an executive view of why the method matters. It is intended for reuse in stakeholder and leadership presentations.

Headline outcome: P1 hardening, the LLM explanation layer (M3), the natural-language interface (M4), two cited market/learning documents, live public market-data ingestion, and an 18,742-row synthetic multi-source dataset — delivered in a single working session with the parallel agent team, with the core regression suite green (18/18) throughout.

2.  The Agent Team

| Role | Owns | Surface (no collisions) |
| --- | --- | --- |
| Product owner (human) | Vision, scope, sign-off, governance, credentials | Decisions — not files |
| Orchestrator (lead AI) | Architecture, integration, M4 NL interface, git, QA | lineage.py, nl.py, schema validation, all commits |
| Data Generator agent | Synthetic multi-source data + DuckDB | generate_data.py, sql_extended/, schema.py |
| Research / Docs agent | Market & learning documentation | MARKET_AND_FUTURE.md, LEARNING_LINEAGE.md |
| Reg-RAG UI agent | Streamlit UI + deploy (sister project) | reg_rag_assistant/* (separate dir) |

Work was partitioned by file surface so agents ran truly in parallel; only the orchestrator commits the shared repository, eliminating git collisions.

3.  Sprint 1 Outcomes

Stories closed: research, M1/M2 lineage engine, QA checkpoint, P1 hardening, M3 explanation, M4 NL interface.

Quality: core regression suite 18/18 green throughout; one HIGH defect caught by QA before the NL layer depended on it.

Live data: 9/9 public market symbols ingested fresh (FX, UST yields, VIX, equity indices).

Synthetic data: 18,742 rows across 15 tables / 11 source systems; one lineage path runs real market feed → synthetic exposure → derived risk number.

Governance: synthetic-vs-real data boundary preserved across every agent; lineage engine reads SQL text only; no data rows enter any LLM prompt.

4.  Agent Retrospective Voices

Each specialist agent was asked the same four questions. Responses are recorded faithfully.

Data Generator agent

Scope: Synthetic multi-source banking data + DuckDB warehouse + sql_extended/ transforms

Output: 18,742 rows · 15 tables · 11 source systems · KNOWN_SCHEMA 9→34 tables · core tests 18/18 green

What went well: The existing pipeline contract was unusually clean to build against — explicit column lists in every sql/*.sql, a schema.py catalog already in place, and a test suite asserting exact graph shape (54/49/18). That allowed confident extension: all new transforms went in sql_extended/ so the core lineage glob never saw them, and the core tests stayed 18/18 green on the first run. Seeded determinism (SEED=42) and the FX join-key design (synthetic currency → real market spot rate → derived INR exposure) both landed first try.

Friction: The main tension: the brief said 'register every new table in KNOWN_SCHEMA', but three source tables already existed there with their original columns. Editing the originals risked touching a contract the tests depend on; appending fresh entries was safer — the brief didn't specify which. Secondary: gap_analysis.py only globs sql/*.sql, so the ~35% intentionally-unconsumed columns in the extended systems don't surface in its report, though the brief implied they would.

What would have helped: A one-line note on how KNOWN_SCHEMA should handle already-existing tables (extend-in-place vs. append) would have removed the judgment call. Also a stated decision on whether gap_analysis.py should be pointed at sql_extended/ too — right now the richest gap findings are invisible to the tool meant to report them.

Risk flagged: Duplicate-key entries were appended for the three active source tables into KNOWN_SCHEMA rather than merged. Python keeps the last definition, so the extended supersets win — tests pass and behaviour is correct today — but a duplicate literal key is a latent foot-gun: it reads as an accident, and editing the first (now-dead) entry would silently have no effect. Recommend the orchestrator merge each pair before committing. Two smaller follow-ups: widen gap_analysis.py's glob if extended-system gaps should show; and the FX rate depends on a live fetch, so on an offline demo machine it falls back to 1.0 and INR exposure silently equals local exposure — worth a visible 'STALE' caption if shown on stage. Governance and referential integrity are clean: zero PII, synthetic markers throughout, every counterparty_id resolves to the master spine.

Research / Docs agent

Scope: Market & future-of-data synthesis + learning/interview notes (MARKET_AND_FUTURE.md, LEARNING_LINEAGE.md)

Output: 2 cited docs · ~24 web-verified sources · directional claims explicitly labelled

What went well: The read-first briefing was the right call — reading the eight source files cold gave the exact internal vocabulary (the find_node bug, the deterministic/LLM split, the market-data governance boundary), so the docs cite the repo accurately rather than generically. Web verification was high-yield: nearly every market claim resolved to a primary or near-primary source, including the Spider 2.0 ICLR numbers and Snowflake's 'nothing leaves the governance boundary' language verbatim.

Friction: Primary analyst sources are paywalled — Gartner Magic Quadrant placements and the consolidation forecast only surfaced via vendor blogs (Atlan, Ataccama) that have an incentive to frame the quadrant favourably. Market-size figures also conflicted across segment definitions (column-level lineage vs lineage-automation vs lineage-as-a-service are three different numbers); each was labelled by segment rather than blended.

What would have helped: The brief was unusually clear — no real gap. The one accelerator would have been a stated 'as-of' date convention up front, since 2025-dated sources were being reconciled against a June-2026 'today'; claims were dated inline instead.

Risk flagged: Vendor and regulatory claims age fast — Gartner positions, Alation/Atlan product names, and MCP's governance-foundation status will likely shift within 6–12 months; re-verify before any high-stakes interview. The two 'directional' items rest on vendor-blog secondary sources — state them as 'analysts suggest', not 'Gartner says', unless the primary document is pulled first.

Reg-RAG UI agent

Scope: Streamlit UI + HuggingFace deploy prep for the sister Regulatory-RAG project

Output: app.py (3 tabs) · HF front-matter · DEPLOY_HF.md · rag.py imported, not modified

What went well: Clean briefing meant zero rework. 'Read rag.py/ask.py first and import-don't-modify' kept the UI a thin layer over the existing pipeline; the venv and corpus were both present, so the task was unblocked end to end. The Streamlit 1.41 / use_container_width constraint was called out explicitly, which removed the one easy way to ship a broken Space.

Friction: Minimal. A small ambiguity on the 'Corpus' tab: the index doesn't expose a per-document chunk map, so chunk_text() was re-run in the UI to list chunks — deterministic (same logic), but it means chunking runs twice. No environment or access friction.

What would have helped: A one-line note on whether to rewrite requirements.txt vs. make a minimal edit would have saved a judgment call (minimal was chosen). For larger sprints, telling specialists which files are theirs vs. shared up front would prevent edit collisions — not an issue here as the UI files were net-new.

Risk flagged: Secret handling on a public Space. The $0 fallback is safe, but if ANTHROPIC_API_KEY is added as a Space secret on a PUBLIC Space, anyone can run queries and spend the key — no auth, no rate limit. Keep the public demo key-less ($0 mode), or gate LLM mode behind a private Space / usage cap. Secondary: confirm the corpus is copied into the Space repo on deploy.

5.  Cross-Cutting Themes

What went well

Read-first briefs (a mandatory STEP 0) produced near-zero rework — every agent grounded itself in the actual code before acting.

Explicit constraints up front prevented broken output — e.g. the Streamlit 1.41 compatibility rule and the synthetic-vs-real data governance boundary were stated, not assumed.

File-surface partitioning (each agent owns distinct files; only the orchestrator commits the shared repo) meant true parallelism with no edit collisions.

The environment was ready (venvs, corpus, live data) so agents were unblocked end to end.

Friction

Small unstated judgment calls (rewrite vs. minimal edit; an 'as-of' date convention; schema duplicate-key append vs. merge) — each minor, but each cost a decision.

Primary analyst sources (Gartner) are paywalled; some market claims rest on vendor-blog secondaries.

A couple of deterministic-but-duplicated computations (chunking re-run for display) — harmless, worth knowing.

Risks to note

SECURITY: a public demo Space with an API key set lets anyone spend the key — keep public demos $0 / key-less, or gate paid mode behind a private Space with a cap.

Market/regulatory claims age fast — re-verify vendor and Gartner positions before high-stakes use.

Schema hygiene: duplicate-key entries appended to KNOWN_SCHEMA should be merged into single entries (harmless today — last value wins — but a reviewer will flag it).

Actions

Keep public portfolio demos in $0 mode; never put a live key on a public Space.

Add a house style for agent briefs: 'as-of' date convention + explicit shared-vs-owned file list.

Merge the duplicate KNOWN_SCHEMA keys; re-run tests (expected to stay 18/18).

Re-verify fast-aging market claims before any executive or interview use.

6.  Why This Matters — Executive Lens

Time compression. Four workstreams advanced concurrently instead of sequentially; the orchestrator integrated while specialists built. The constraint was clarity of brief, not headcount.

Governance under parallelism. The hardest part of AI-accelerated delivery is keeping controls intact while moving fast. Here the synthetic-vs-real data boundary, the audit-grade deterministic backbone, and the 'LLM output is a suggestion, not a sign-off' rule held across every agent.

Human-in-the-loop control points. Sign-off, repository pushes, and all credential handling stayed with the human. Agents proposed and produced; the human disposed. The retro itself surfaced a security risk (public key exposure) before any harm.

A repeatable method. Durable charter documents, a continuously-updated briefing log ('keep agents informed'), file-surface partitioning, and retros that include the agents themselves — this is a method that scales to the next prototype, not a one-off.

Synthetic data only · Public market data is real and public · One team, not human-vs-AI